PRODUCT REQUIREMENTS DOCUMENT

Interlock

A Cross-Institution Signal and Recall Network for US Instant Payments

Fintech Fraud Infrastructure · Pre-Settlement Interception & Post-Settlement Recall

| Authors | Sai Prathap Reddy Cheluri & Lekhashree Srinath Reddy |
| --- | --- |
| Project type | Two-person collaboration · joint product ownership |
| Version | v1.1 — final (supersedes v1.0) |
| Status | Final for review · build scope in Section 15 · revision note in Section 1 |
| Stakeholders | Fraud Operations, Payments Product, Financial Crime / BSA-AML, Information Security, Legal & Regulatory, Network Partnerships |
| Target release | v1.0 — signal schema, routing hub, recall service and four-institution testbed within 12 weeks of approval (Section 13) |
| Priority | High |

## Contents

Section titles below are live links.

1. Summary

2. The Problem

3. Goals and Non-Goals

4. Who This Is For

5. How It Works

6. Requirements

7. Scope, Assumptions and Dependencies

8. Alternatives Considered

9. Success Metrics

10. How We Will Prove It Works

11. Business Case (Illustrative)

12. Risks

13. Rollout

14. Open Questions

15. v1.0 Demo Scope

Appendix A — Data Model and Events

Appendix B — Edge Cases

Appendix C — Sources

# 1. Summary

A customer is talked into sending money. Their institution sees an ordinary account making an ordinary payment on a rail that settles in seconds and cannot be reversed. The institution on the receiving end may already have strong evidence that the destination account is a mule — opened eleven days ago, fourteen first-time inbound transfers today, funds swept out within minutes each time. Neither can tell the other in the second that decides the outcome. In 2025 Americans reported $15.9 billion in fraud losses while roughly $2.3 trillion settled across the two US instant-payment networks.

Interlock is not another fraud-detection model. It is the shared language institutions use to pass a risk signal to each other before settlement, and the standard path for freezing and recalling funds after it. An open schema lets any institution’s existing fraud engine — in-house, BioCatch, Feedzai, NICE Actimize — publish and consume signals without replacing anything. The hub routes and logs; it never scores.

What we are asking for: approval of the v1.0 scope (Section 3), the neutral-operator architecture (Section 5), and the freeze-and-recall protocol as a P0 requirement (Section 6) before any institution is asked to connect a production rail.

Expected outcome: 60–70% of fraudulent payment value intercepted before settlement on the benchmark testbed, a false-positive ratio at or under 15:1, signal-lookup p99 under 300ms, and zero unlogged network decisions — all measured on a versioned, re-runnable evaluation set (Section 9).

Not in v1: cross-border corridors, card and ACH rails, consortium governance, and automated fund seizure without institution confirmation. Segment fairness analysis is included and scoped, not deferred (FR-10).

Build: four synthetic institutions, the typed signal schema, the routing hub with audit chain, the recall service with SLA state machine, analyst consoles for both sides, and a benchmark report scored against a real 300ms budget (Section 15).

### What changed in v1.1

Four targets were revised downward or restated after benchmarking them against published industry figures rather than against what sounded ambitious. The v1.0 interception target of 80% sat above what Feedzai’s 2026 benchmarking calls best-in-class, so it is now 60–70% by value. The false-positive guardrail was a 3% rate, which is roughly thirty times the intervention rate the same benchmarking reports as normal, so it is now expressed as a ratio and paired with an explicit intervention-rate ceiling. Testbed prevalence is now generated at two settings rather than one, because a single inflated setting cannot show how the network behaves at the rate institutions actually see. And the 300ms latency budget, previously asserted, is now stated as a fraction of the five-second window the rails themselves allow. Every other section is unchanged from v1.0.

# 2. The Problem

A credit union member is scammed and sends $5,400. By the time the member realises, the funds have settled, been swept to a second institution, and left the system. The fraud analyst calls the receiving institution’s general line, is transferred twice, and emails a PDF form to an address found on a website. Nothing is frozen. Two weeks later a different member pays the same destination account, because no mechanism existed to mark it.

Each side holds exactly the half of the picture the other one needs. The sending side has the manipulation context — urgency, a first-time payee, an unusual amount — but no view of the destination account. The receiving side has the account behaviour but no idea the inbound payment is the product of a scam. Neither has a route to hand it over, and in the United States no regulation requires them to.

### Why the problem is getting worse

| Force | What changed | Consequence |
| --- | --- | --- |
| Irrevocable volume is compounding | FedNow settled value grew 460% in 2025 to $853.4 billion with the cap raised to $10 million; RTP processed more than $1.3 trillion. | The window to stop a payment collapsed from days to seconds, on a base growing at triple-digit rates. |
| Average payment size is climbing | FedNow’s average settled payment rose from $25,376 in 2024 to $101,435 in 2025. | The cost of one missed interception is rising faster than volume itself. |
| Exposure sits with the least-equipped | Community banks and credit unions are more than 95% of FedNow participants. | The institutions most likely to hold a mule account are least likely to detect one. |
| No regulatory forcing function | The CFPB dismissed its Zelle fraud suit with prejudice in March 2025 and has not advanced a reimbursement rule since. | Cooperation must be earned commercially, which is why the gap has persisted. |

### Why existing approaches under-deliver

- Name-matching is identity verification, not behaviour detection. A mule account passes a confirmation-of-payee check trivially, because a real person was recruited to open it.

- Closed vendor consortiums recreate the fragmentation they solve. BioCatch Trust Network (Australia, November 2024; later Argentina) and Mastercard Consumer Fraud Risk on the UK’s Vocalink network both do real-time receiving-account scoring well. Neither interoperates with the other, so an institution on one cannot hear an institution on the other. Both are also proven somewhere other than here: as of this writing neither has published a US deployment result, so a US institution evaluating either is reasoning from foreign-market evidence.

- Nobody publishes how well any of it works. No vendor — not BioCatch, Feedzai, Featurespace, NICE Actimize or Mastercard — publishes precision, recall or a false-positive figure for mule detection with a disclosed method. Neither the Federal Reserve nor The Clearing House publishes a fraud rate for FedNow or RTP at all. An institution choosing a fraud network today cannot compare two vendors on any common measure, which is a second-order effect of the same fragmentation and one a published schema and a reproducible benchmark directly address.

- Nobody standardised what happens after settlement. On a rail clearing in seconds, most fraud is discovered post-settlement — and recovery is a phone call to a counterparty chosen from more than 1,800 FedNow and roughly 1,200 RTP participants, with no shared format, no service-level expectation and no audit trail.

# 3. Goals and Non-Goals

|  | Goal | Measured by |
| --- | --- | --- |
| G1 | Intercept fraudulent payments before settlement, while the funds still exist. | 60–70% of fraudulent payment value held or warned pre-settlement, against a published industry benchmark (Section 9). |
| G2 | Deliver a destination-account signal without breaking the real-time experience. | Signal-lookup p99 under 300ms; 100% of payments receive a signal or explicit unavailable. |
| G3 | Give both sides a standard, time-bound path to freeze and recall funds after settlement. | 100% of recall requests carry a machine-readable disposition and SLA timestamp. |
| G4 | Let any institution participate without replacing its existing fraud engine. | Two structurally different engines integrated through the adapter layer (FR-3). |
| G5 | Produce a tamper-evident record for regulatory reconstruction. | Hash-chained entry for 100% of network events; integrity independently verifiable. |
| G6 | Ensure interception does not fall disproportionately on customers who look statistically like mules. | False-positive rate reported by account segment each benchmark run; gap tracked as a named guardrail. |

### Non-goals for v1

| Non-goal | Why |
| --- | --- |
| Building a competing fraud-detection model | Detection is contested by well-funded incumbents. The scoring service exists only to give the testbed something to route; the product is the schema, hub and recall path. |
| Automated seizure without institution confirmation | Rejected outright, not deferred (Section 8). Moving another institution’s funds without a decision on that side is unadoptable and probably unlawful. |
| Cross-border corridors, card and ACH rails | Correspondent banking and sanctions screening are a v2 architecture question; card and ACH already have established return mechanisms. |
| A consortium governance charter | Named as a dependency and an open question (Section 14). Who operates a neutral hub is a legal and commercial negotiation, not an engineering deliverable. |
| Replacing the case-management system | Interlock delivers an embedded panel plus one new recall workspace. Asking a fraud team to work a second queue in a second tool is how the product fails at adoption. |

# 4. Who This Is For

| Persona | In their words | What they need |
| --- | --- | --- |
| Sending-institution fraud analyst (primary) | “I have four seconds and a queue of ninety. I need to know if this destination account is bad, not a number I have to interpret.” | A signal with a stated reason, inside the console they already use, fast enough not to slow the queue. |
| Receiving-institution fraud analyst (primary) | “I find out an account is a mule when three banks call me in the same week. By then it has been emptied.” | Inbound visibility — who flagged this account, how often, in what window — and a way to act on a freeze request without inventing a process. |
| Fraud operations lead (economic buyer) | “I can justify spend that reduces loss. I cannot justify a science project.” | Interception against loss avoided, a false-positive number defensible to the retail business, and a credible answer on who else is on the network. |
| Payments product manager (secondary) | “We launched instant payments to be instant. If your check adds half a second I will route around it.” | A hard latency budget, graceful degradation when the network is unreachable, and no change to the happy path. |
| Mule-network operator (threat model) | “If each bank sees only its own slice, I can run one account against forty institutions before anyone connects them.” | Nothing — the schema, hub and recall path exist specifically to deny this persona. |

### Key user stories

- As a sending-side analyst, I want the destination account’s signal and its stated reason inside my existing case view, so that I can decide without opening a second system.

- As a sending-side analyst, I want a signal that says unavailable rather than low risk when the network cannot answer, so that I am never falsely reassured.

- As a receiving-side analyst, I want to see that four senders flagged one of my accounts in the last hour, so that I can investigate before it is emptied.

- As a receiving-side analyst, I want an inbound freeze request to arrive as a structured case with an SLA clock, so that it does not sit in a shared mailbox.

- As a fraud operations lead, I want interception measured in dollars stopped before settlement, so that I can compare the network against the loss line it is meant to reduce.

- As a regulatory liaison, I want every signal, decision and recall written to a tamper-evident log, so that I can reconstruct a specific payment on demand for an examiner.

# 5. How It Works

Three layers, deliberately separated so that only the middle one is novel. The scoring service is plumbing — every participating institution already has a better one. The consoles are conventional fraud-operations UI. The network — schema, neutral hub, recall protocol, audit chain — is the product.

### The neutral-hub architecture

The hub routes and logs. It does not score, rank, or form an opinion about any account. This is an adoption constraint before it is a technical one: no institution will route its customers’ behavioural signals through infrastructure operated by a competitor or a competitor’s vendor. A hub that scored would be a fourth detection vendor, and the fragmentation problem in Section 2 would simply acquire another participant.

| Layer | What it does | Who owns it |
| --- | --- | --- |
| Adapter | Translates an institution’s native engine output into the Interlock schema, and inbound signals back into its case system. | The institution, using a published SDK. Two reference adapters ship with v1.0. |
| Hub | Authenticates participants, routes requests to the destination institution, enforces the latency budget, writes every event to the audit chain. | A neutral operator — a payment system operator or consortium entity, never a detection vendor (Section 14). |
| Recall service | Carries a structured freeze-or-return request, tracks the SLA clock, records evidence from both sides, resolves to a stated disposition. | The neutral operator; dispositions executed by the receiving institution’s own staff. |

### The two moments

| Moment | When | What happens |
| --- | --- | --- |
| Pre-settlement signal | Between initiation and settlement, inside a hard 300ms budget. | The sending institution queries the destination account’s hashed identifier. The receiving institution’s own engine returns a risk band, contributing dimensions and a validity window. The sending institution decides: pass, warn, or hold. Interlock never makes that decision. |
| Post-settlement recall | From suspicion until the SLA expires. | The sending institution raises a structured request carrying case reference, amount, claimed scam category and evidence. The receiving institution receives a case with a running clock and resolves it to one of a fixed disposition set. Both sides and the audit chain see identical state. |

### The signal dimensions

Five dimensions the receiving institution may contribute. Each is a category rather than a required field, so an institution contributes what its engine actually produces instead of being forced into a model shape it does not have.

| # | Dimension | What it indicates | Why it is in the schema |
| --- | --- | --- | --- |
| 1 | Account tenure | Account opened recently relative to the institution’s population. | Recruited mules are disproportionately new, and tenure is cheap to compute at any maturity level. |
| 2 | Inbound velocity anomaly | A sharp rise in first-time inbound transfers in a short window. | The signature of one destination account being circulated among multiple victims at once. |
| 3 | Onward-movement pattern | Funds swept out shortly after arrival, often to a further institution. | Separates a mule account from a legitimately busy one; the highest-precision dimension in the testbed. |
| 4 | Prior network flags | The account was flagged by other senders inside a stated window. | The only dimension that does not exist without a network — the direct measure of network value. |
| 5 | Sending-side context (reverse) | First-time payee, anomalous amount, claimed scam category. | Makes the exchange bidirectional: the receiving side learns why an inbound payment is suspect, which it cannot derive alone. |

### Why recall is the hard part

Signal exchange is a lookup with a latency budget. Recall is a distributed workflow between two institutions with no contract, differing legal advice and competing incentives — the sending side wants the funds back; the receiving side has a customer who may be an account-takeover victim rather than a criminal. A protocol assuming good faith and instant compliance will not survive its first disputed case. Interlock therefore treats recall as a state machine with named dispositions, a stated SLA and evidence from both sides. The receiving institution always retains the decision; what the protocol removes is ambiguity about what was asked, when, on what basis, and what was decided.

# 6. Requirements

P0 is required for pilot; P1 for full rollout. Each requirement carries a pass/fail test so that Fraud Operations, Payments and Engineering can verify it directly rather than negotiate over it.

| ID | Requirement | Pri. | How we test it |
| --- | --- | --- | --- |
| FR-1 | Versioned, typed signal schema with hashed account identifiers and no PII crossing institutional boundaries. | P0 | Schema validates against its specification; an automated check confirms no PII field is reachable in any serialised message; version negotiation succeeds across minor versions. |
| FR-2 | Routing hub that authenticates participants, routes requests and responds inside the latency budget. | P0 | p99 under 300ms over 10,000 testbed requests; 100% of requests return a signal or an explicit unavailable response. |
| FR-3 | Adapter layer letting an institution publish and consume signals from its existing engine unchanged. | P0 | Two structurally different reference engines — one rules-based, one model-based — both produce valid schema output. |
| FR-4 | Freeze-and-recall protocol: structured request with case reference, amount, claimed category and evidence, resolving to a fixed disposition set within a stated SLA. | P0 | Every request reaches a terminal disposition or explicit SLA-expiry state; no request closes without a recorded disposition; transitions covered by tests. |
| FR-5 | Reverse-direction context: the receiving institution sees sending-side flags on inbound payments to its own accounts. | P0 | Receiving console shows inbound flag count and window; the count reconciles exactly against hub-side request logs. |
| FR-6 | Append-only, hash-chained audit log covering every request, response, decision, recall and disposition. | P0 | Any edit or deletion is detectable by the verification script; entries exist for 100% of events, reconciled against hub counts. |
| FR-7 | Graceful degradation: when the hub is unreachable or over budget, the payment proceeds on the institution’s own score with a logged unavailable state. | P0 | Simulated outage and simulated timeout both produce a completed payment plus an unavailable audit entry — never a block, never a silent low-risk default. |
| FR-8 | Explanation strings: every risk band is accompanied by its contributing dimensions in human-readable form. | P0 | No console surface displays a band without at least one contributing dimension; strings render for every dimension combination in the test set. |
| FR-9 | Benchmark report against the labeled testbed: interception rate, false-positive rate and latency by dimension. | P0 | Report reproducible against a frozen snapshot; results match within a stated tolerance on re-run; both prevalence arms reported side by side, never one alone. |
| FR-10 | Segment fairness analysis: false-positive rate by account segment, including new accounts, thin-file accounts and recurring remittance patterns. | P0 | Report includes per-segment false-positive rate and the highest-to-lowest gap, stated in the benchmark rather than computed only on request. |
| FR-11 | Decision policy configuration: bands map to pass, warn or hold thresholds set independently by each institution. | P1 | Threshold change takes effect without a deployment; two testbed institutions operate different thresholds against identical signals. |
| FR-12 | Contribution accounting: the hub records which institutions contributed and which consumed signals, per period. | P1 | Report reconciles contributed and consumed counts per participant; forms the basis of pricing in Section 11. |
| FR-13 | Embedded panel: signal and explanation render inside a host case view rather than a standalone application. | P1 | Panel renders within a reference host page and passes state through without a separate login. |

### Non-functional requirements

| Area | Requirement |
| --- | --- |
| Latency | Signal lookup p99 under 300ms end to end, roughly 6% of the five-second accept-or-reject window FedNow and RTP both require of a receiving participant. The budget is a hard constraint: exceeding it returns unavailable rather than a late answer. Neither rail publishes a sub-budget for fraud scoring, so the remaining window is left for sanctions screening and core-banking calls. |
| Privacy | Identifiers hashed before leaving the institution. No name, address, balance or transaction detail crosses a boundary. Signals carry bands and dimensions, not underlying features. |
| Availability | Hub unavailability degrades to local scoring and never blocks a payment. Degradation is logged and visible, never silent. |
| Auditability | Every event is hash-chained and independently verifiable. Retention set against the longest applicable regulatory lookback (Section 14). |
| Reliability | A recall request never resolves by timeout alone. SLA expiry is itself a recorded disposition requiring acknowledgement. |
| Reproducibility | The benchmark (FR-9) is reproducible against a frozen snapshot so that interception and latency claims can be independently verified. |

# 7. Scope, Assumptions and Dependencies

v1.0 scope: the versioned signal schema; the neutral routing hub with hash-chained audit; the adapter layer with two reference integrations; the freeze-and-recall protocol with SLA state machine; sending- and receiving-side consoles; a four-institution synthetic testbed; graceful degradation; and a benchmark report including segment fairness analysis.

| Assumption | How and when we check it | Owner |
| --- | --- | --- |
| A synthetic four-institution testbed is representative enough to validate the routing and recall design. | Compare generated amount and velocity distributions against PaySim and published case-level figures before the benchmark; document divergence rather than tuning it away. | Cheluri |
| A 300ms budget holds once a real institution’s engine sits behind the adapter. | Measure adapter overhead separately from hub overhead; if the hub alone consumes most of the budget, the architecture is revisited before any external latency claim. | Cheluri |
| Institutions will consume signals before they contribute them. | Validated in discovery (Section 10) and reflected in the cold-start sequencing in Section 11; if consumption-first is unacceptable to counsel, the go-to-market changes. | Reddy |
| Velocity signals do not concentrate false positives on remittance and thin-file customers. | Measured directly in FR-10 each benchmark run. Expected to fail initially; the requirement is that it is measured and disclosed, not that it passes first time. | Reddy |
| A neutral operator is commercially available to run the hub. | Open question (Section 14) with no engineering workaround. If none exists, the architecture holds but the adoption path in Section 11 does not. | Both |

Dependencies: a public transaction dataset for distribution calibration (PaySim, IEEE-CIS); published US instant-payment volume statistics for scale realism; a hashing standard agreed across participants; and a named neutral operator for anything beyond the testbed.

# 8. Alternatives Considered

| Option | Decision | Why |
| --- | --- | --- |
| Build a better mule-detection model and sell it | Rejected | Detection is contested by incumbents with real behavioural data. Even a winning model leaves the coordination problem untouched. |
| Build the schema, hub and recall path; institutions keep their own detection | Selected | Turns every incumbent into a supported participant rather than a competitor, and attacks the gap neither has closed. |
| Have the hub compute a consolidated score from contributed signals | Rejected | A scoring hub is a fourth detection vendor and is commercially non-neutral, which is fatal to the adoption argument. |
| Hub routes and logs only; scoring stays with each institution | Selected | Preserves neutrality, keeps each model proprietary, and lets the network grow without anyone conceding competitive ground. |
| Anchor the thesis on a mandated liability split, as in the UK | Rejected | No US mandate exists; the CFPB dismissed its Zelle suit with prejudice in March 2025. Building on an anticipated rule would misstate the adoption problem. |
| Anchor on irrevocable-volume growth and voluntary adoption | Selected | Matches the actual US condition and forces the harder, more defensible go-to-market. The UK regime is cited as evidence the mechanism works, not as a US forcing function. |
| Let the network freeze or return funds automatically | Rejected | Unadoptable, and the receiving customer may be an account-takeover victim rather than a criminal. |
| Carry a structured request with an SLA; the receiving institution decides | Selected | Removes ambiguity without removing authority — the only version counsel will sign. |
| Share full transaction and account detail between institutions | Rejected | Unacceptable on privacy grounds, creates an antitrust surface, and is unnecessary: bands plus dimensions support the decision. |
| Share hashed identifiers, bands and dimensions only | Selected | Sufficient for the decision, defensible to privacy counsel, keeps each feature set proprietary. |
| Ship a signal network and treat recovery as out of scope | Rejected | On a rail settling in seconds, most fraud is found after settlement. Stopping at the signal solves the easier half. |
| Include freeze-and-recall as a P0 requirement | Selected | It is the gap no existing network has closed, and the part an institution would pay for. |

# 9. Success Metrics

| Primary metric | Definition | Target |
| --- | --- | --- |
| Pre-settlement interception rate | Fraudulent payment value held or warned before settlement ÷ total labeled fraudulent value. | 60–70% on the testbed |
| Value intercepted before settlement | Dollar value stopped ÷ total labeled fraudulent value. Reported separately from case count because value and volume diverge sharply. | Reported each run; no fixed target on synthetic data |
| Recall resolution within SLA | Requests reaching a terminal disposition inside the SLA ÷ total requests. | ≥ 90% on the testbed |
| Signal-lookup latency | p99 from hub request receipt to response returned. Budgeted at roughly 6% of the five-second window the rails allow for accept or reject. | < 300ms |

### Guardrails

| Guardrail | Threshold | Why it matters |
| --- | --- | --- |
| False-positive ratio on legitimate payments | ≤ 15:1 | Feedzai’s 2026 benchmarking puts best-in-class at 12:1 to 14:1 and weaker institutions above 30:1. Expressed as a ratio rather than a rate because that is how fraud teams budget review capacity, and because a raw percentage hides the review cost that decides whether the retail business tolerates the network. |
| Intervention rate on all payments | ≤ 0.5% | The share of total payments held or warned. Feedzai reports a normalised intervention rate of 0.1% as the working figure, with some institutions running 0.5% at roughly five times the review cost. Tracked separately from the ratio because a network can hold its ratio steady while quietly widening the net. |
| Segment false-positive gap | Reported each run; investigated when the highest segment exceeds the lowest by more than 2× | Velocity and tenure signals structurally over-flag new accounts, thin-file customers and recurring remittance patterns. A network that quietly taxes those customers is a fair-lending problem wearing a fraud-prevention badge. |
| Unlogged network events | 0 | The single failure that makes the audit chain worthless to an examiner. |
| Unavailable presented as low risk | 0 | A timeout must never reach an analyst as a low-risk answer — the exact invisible failure the network exists to remove. |
| Payments blocked by network unavailability | 0 | A network outage must never become a payment outage, the fastest way to lose a participant permanently. |
| Recalls resolved by timeout alone | 0 | SLA expiry is a disposition requiring acknowledgement, not an absence of one. |

# 10. How We Will Prove It Works

Interception, recall resolution and latency are measured against a fixed, versioned testbed and can be re-run deterministically. Everything requiring live volume — real false-positive experience, real analyst behaviour, real counterparty responsiveness — is out of reach of the v1.0 build and is labeled as such rather than estimated.

| Phase | Duration | What happens |
| --- | --- | --- |
| Discovery | 2 weeks | Five to eight interviews with fraud analysts and operations leads at community banks and credit unions, validating one claim: that post-settlement recall today is manual and counterparty-by-counterparty. If it does not hold, the recall protocol is not the right differentiator and the scope changes. |
| Testbed benchmark | Weeks 10–11 | Interception rate, value intercepted, false positives overall and by segment, recall SLA resolution, and latency distribution under load. |
| Shadow (specified, not executed in v1.0) | — | The production path: signals returned and logged but not acted on, so claims can be compared against the institution’s existing outcomes before enforcement. |
| Pilot (specified, not executed in v1.0) | — | Two or three institutions in one corridor, signals enforced at each institution’s own threshold, recall protocol live with SLA monitoring. |

### Decision rules

| Promote | Interception, recall-SLA and latency targets met on the frozen benchmark; zero guardrail breaches; segment fairness gap measured and disclosed. |
| --- | --- |
| Extend | Targets trending but unmet, or fairness gap above threshold with remediation in progress. Extend once, then decide. |
| Hold | A verified silent failure — unavailable presented as low risk, an unlogged event, or a recall resolved by timeout without acknowledgement. |
| Roll back | A configuration flag disables network consultation instantly; institutions fall back to local scoring with a logged degraded state. Fails loud, never silently permissive. |

# 11. Business Case (Illustrative)

These figures are placeholders with stated assumptions, not a forecast. Published statistics are cited where they exist; everything derived from them is labeled as derived.

| Input | Assumption | Note |
| --- | --- | --- |
| Reported US fraud losses, 2025 | $15.9 billion across roughly 3 million reports | FTC Consumer Sentinel, per March 2026 testimony. Cited, not derived. |
| Published US prevention figure, for comparison | $3 billion in fraudulent transactions prevented across $11 trillion screened (2024) | Early Warning Services, in its September 2025 comment letter to the OCC, Federal Reserve and FDIC. A regulatory filing rather than a press release, but no methodology is disclosed. Cited as the closest available US benchmark, not as a validated result. |
| Reported fraud rate on Zelle | 0.02% of transactions result in a fraud or scam report | Early Warning, H1 2025. Footnoted as based on limited, self-reported memo-field data — a rate of reports received, not of fraud detected. |
| Latest published loss-by-payment-method breakout | $2.09 billion via bank transfer or payment (2024) | The 2025 breakout was unpublished at time of writing. Stated as 2024 rather than extrapolated. |
| Instant-rail settled value, 2025 | Approximately $2.3 trillion across RTP and FedNow | Derived: RTP more than $1.3 trillion; FedNow $853.4 billion. |
| Addressable institutions | Roughly 1,800 FedNow and 1,200 RTP participants, with overlap | Published counts. More than 95% of FedNow participants are community banks and credit unions. |
| Average fraudulent transfer value | Approximately $1,100 | Derived from Senate-published P2P case data: 192,878 cases totalling $213.8 million. A fat tail is modelled using the FTC investment-scam median loss of $10,000 (2025). |
| Pricing model | Per-query consumption fee; subscription for recall; contribution credited against consumption | Contribution credit is the flywheel: the cheapest way to consume signals is to publish them. |

The commercial argument does not depend on precise figures. It depends on one structural point: on an irrevocable rail an intercepted payment avoids the entire loss, while a missed one is recoverable only through a manual process with no defined success rate. Any institution can compute its own case from its own loss line — the number it will actually trust.

# 12. Risks

| Risk | Mitigation |
| --- | --- |
| Cold start — a network with two participants carries almost no signal, and the prior-flags dimension does not exist at all until there is a network. | Sequence adoption so institutions consume before contributing, price contribution as a credit (FR-12), and seed within a single rail’s participant list. The benchmark reports interception with and without the network-only dimension, so the cold-start penalty is visible. |
| Fair-lending exposure — velocity and tenure signals over-flag new accounts, thin-file customers and remittance corridors whose legitimate behaviour resembles mule behaviour. | Segment reporting is a P0 requirement (FR-10) and a named guardrail, not a post-launch review. Institutions set their own thresholds (FR-11) so the tradeoff is owned by the party accountable for it. |
| Antitrust surface — competitors exchanging customer-behaviour signals through shared infrastructure. | Hashed identifiers only, no pricing or commercial data in scope, participation on non-discriminatory terms, and a neutral operator rather than a participant-controlled hub. Requires counsel review before any production connection (Section 14). |
| Adversarial adaptation — operators age accounts past tenure thresholds and pace inbound volume beneath velocity thresholds. | Expected, not exceptional. Thresholds are institution-configurable, the onward-movement dimension is harder to evade, and the benchmark set includes an evasion cohort so degradation is measured rather than discovered in production. |
| Wrongful-hold liability — a sending institution holds a legitimate payment on a counterparty’s signal. | The network informs; it never decides. The sending institution’s threshold and analyst produce the hold, and the audit chain records which signal informed it. Liability allocation between participants is a governance question (Section 14), not a technical claim. |
| Neutral-operator dependency — no commercially available neutral party agrees to run the hub. | No engineering workaround. The architecture and schema survive; the go-to-market does not. The highest-impact open question in Section 14. |
| Synthetic-data validity — testbed results do not transfer to real institutional data. | Stated as a limitation rather than managed away. Distributions are calibrated against public datasets, prevalence inflation is disclosed, and no accuracy claim is made for the scoring service. |

# 13. Rollout

| Phase | Timing | Exit criteria | Lead |
| --- | --- | --- | --- |
| Discovery | Weeks 0–2 | Practitioner interviews complete; the manual-recall claim validated with direct evidence or disproved and the scope revised. | Reddy |
| Schema and testbed | Weeks 2–5 | Versioned schema published; four-institution generator producing calibrated distributions with documented divergence. | Cheluri |
| Hub and adapters | Weeks 5–8 | Routing hub live with hash-chained audit; two reference engines integrated; degradation verified under simulated outage and timeout. | Cheluri |
| Recall service | Weeks 8–10 | SLA state machine complete with full disposition coverage; no path closes a request without a recorded disposition. | Reddy |
| Benchmark | Weeks 10–11 | Full evaluation run, reproducible against a frozen snapshot, including segment fairness analysis. | Both |
| Package | Weeks 11–12 | Embedded-panel reference; documentation including stated limitations; deployed demonstration environment. | Both |

After v1: cross-border corridors, card and ACH extension, a drafted governance model, contribution-based pricing, and a shadow deployment with a real institution — the first point at which any claim here can be validated outside a simulation.

# 14. Open Questions

| Question | Owner | Needed by |
| --- | --- | --- |
| Who operates the neutral hub — a payment system operator, consortium entity, or regulated utility? No participant and no detection vendor can hold it without breaking the neutrality argument. | Partnerships + Legal | Before any production connection |
| What is the defensible recall SLA — hours or business days — and what happens to the funds while the clock runs? | Fraud Operations + Legal | Before FR-4 sign-off |
| Does sharing hashed behavioural signals between competitors require an antitrust safe-harbour opinion, an information-sharing agreement, or both? | Legal | Before pilot |
| What hashing standard and salting scheme do participants agree on, and who rotates it? | Security + Engineering | Before FR-1 is stable |
| Where does liability sit when a payment is held on a counterparty’s signal and the hold proves wrong? | Legal + Partnerships | Before pilot |
| Does a participant have a duty to act on a received signal, and what is the exposure if it does not? | Legal + Fraud Operations | Before pilot |

# 15. v1.0 Demo Scope

This document describes the full product. The v1.0 build implements its core mechanics to prove the design decisions that matter: that the schema carries enough signal to support a hold, that routing fits inside a real latency budget, that the recall state machine has no silent exits, and that the audit chain is tamper-evident. It does not reach production scale, prove detection accuracy, or substitute for legal review.

| Component | Implementation | Proves |
| --- | --- | --- |
| Four-institution testbed | Roughly 2,000 accounts per institution over 90 days, generated at two prevalence settings (0.05% realistic and 2% inflated) with an evasion cohort; distributions calibrated against PaySim and published case statistics. | FR-1, FR-9 |
| Signal schema | Versioned, typed models with hashed identifiers, validated at every boundary, with generated API documentation. | FR-1 |
| Routing hub | Authenticated routing with hash-chained audit and enforced latency budget. | FR-2, FR-6 |
| Adapter layer | Two reference integrations — one rules-based, one model-based — both emitting valid schema output. | FR-3 |
| Recall service | Full SLA state machine, complete disposition set, evidence from both sides, exhaustive transition tests. | FR-4 |
| Analyst consoles | Sending-side queue with signal, explanation and hold or release; receiving-side inbound-flag view; shared recall workspace. | FR-5, FR-8 |
| Benchmark report | Interception by count and by value, false-positive ratio and intervention rate overall and by segment, recall SLA resolution, latency — reproducible against a frozen snapshot and reported against published industry benchmarks. | FR-9, FR-10 |

### What is simulated or deferred

| Area | v1.0 build | Full product |
| --- | --- | --- |
| Institutions | Four synthetic institutions in one process. | Independently operated institutions with authenticated connections. |
| Detection quality | A deliberately simple scoring service, present only to exercise routing. No accuracy claim is made. | Each institution’s own production fraud engine. |
| Fraud prevalence | Two arms, both reported: a realistic arm at 0.05% and an inflated arm at 2%. The inflated arm is roughly 300 times the UK Faster Payments rate and exists only so the set holds enough positives to measure. | Real prevalence, with the benchmark re-baselined against the institution’s own observed rate. |
| Recall execution | Dispositions recorded; no funds move. | Dispositions executed against real ledgers. |
| Governance and legal review | Not performed. | Operator agreement, antitrust review and participation terms before any production connection. |
| Live validation | None. Every number in the report is synthetic. | Shadow deployment is the first point at which any claim here is validated. |

# Appendix A — Data Model and Events

Signal request: protocol_version, request_id, requesting_institution_id, destination_account_hash, destination_institution_id, amount_cents, currency, rail (fednow | rtp), is_first_time_payee, sender_context_flags, requested_at

Signal response: request_id, risk_band (low | elevated | high | unavailable), contributing_dimensions[], confidence, explanation_strings[], responding_institution_id, valid_until, responded_at

Recall request: recall_id, originating_case_reference, original_request_id, destination_account_hash, amount_cents, claimed_scam_category, evidence_summary, requested_at, sla_expires_at

Recall disposition: recall_id, disposition (funds_frozen | funds_returned | partial_return | insufficient_funds | account_holder_disputes | declined_with_reason | sla_expired_acknowledged), responding_institution_id, disposition_evidence, resolved_at

Every disposition is terminal and explicit. There is no null, no pending-forever, and no path by which a request closes because nobody answered — SLA expiry is itself an acknowledged disposition.

Audit chain entry: sequence_number, previous_hash, entry_hash, event_type, actor_institution_id, payload_digest, recorded_at

Events: signal_requested, signal_returned, signal_unavailable, decision_recorded, payment_held, payment_released, network_degraded, recall_raised, recall_acknowledged, recall_disposed, sla_breached, benchmark_run_recorded

Every event carries institution identifier, schema version, timestamp and, where relevant, the adapter version that produced it. All Section 9 metrics are computed from these events alone, so both institutions and the operator read identical numbers.

# Appendix B — Edge Cases

| Situation | Handling |
| --- | --- |
| The hub is unreachable or exceeds its latency budget. | The payment proceeds on the sending institution’s own score; an explicit unavailable state is logged and surfaced. Never a block, never a low-risk default. |
| No signal exists for the destination account — a genuinely new or dormant account. | Returns an explicit no-signal response rather than a low band. Absence of evidence is not presented as evidence of absence. |
| Two senders query the same destination account within the same second. | Both receive a response and both are recorded as distinct flags, so the prior-flags dimension reflects true simultaneity rather than collapsing duplicates. |
| The receiving institution’s customer is an account-takeover victim, not a mule. | The disposition set includes account_holder_disputes precisely so this is expressible — a legitimate outcome, not a failure to comply. |
| A recall arrives after funds have left the receiving institution. | Resolved as insufficient_funds with evidence; the onward destination becomes a new signal input, so the chain continues rather than terminating. |
| A held payment proves legitimate and the customer complains. | The audit chain reconstructs which signal informed the hold and which threshold applied. The sending institution owns the decision and the remedy. |
| Two institutions run different schema minor versions. | Version negotiation selects the highest mutually supported version; unknown fields are ignored rather than rejected, so a lagging participant degrades in capability, not availability. |
| The segment fairness gap exceeds its investigation threshold. | Reported in the benchmark rather than suppressed, with affected segments named. The requirement is disclosure and investigation, not a passing number. |

# Appendix C — Sources

- Federal Trade Commission, Consumer Sentinel Network — $15.9 billion in reported fraud losses across approximately 3 million reports in 2025, per March 2026 congressional testimony; $12.5 billion across 2.6 million reports in 2024; $2.09 billion attributed to bank transfer or payment in the 2024 payment-method breakout; investment-scam median loss of $10,000 in 2025 against $9,300 in 2024.

- Federal Reserve, FedNow Service — 2025 settled value of $853.4 billion on 460% volume growth; average settled payment of $101,435 against $25,376 in 2024; transaction cap raised to $10 million; participation above 1,600 institutions, of which more than 95% are community banks and credit unions.

- The Clearing House, RTP network — more than $1.3 trillion processed in 2025; approximately 1.36 million transactions per day in the fourth quarter; cap raised to $10 million in February 2025; approximately 1,135 participating institutions as reported in January 2026.

- Early Warning Services — comment letter to the OCC, Federal Reserve and FDIC payments-fraud request for information, 18 September 2025, stating $3 billion in fraudulent transactions prevented across $11 trillion in payment volume screened during 2024; and H1 2025 reporting that 0.02% of Zelle transactions result in a fraud or scam report, footnoted as drawn from limited self-reported memo-field data. Cited as the closest available US prevention benchmark; neither figure discloses a method.

- Feedzai fraud benchmarking, May 2026 — value detection rate above 70% described as best-in-class, 60–70% as market-leading, 40–60% as strong; false-positive ratio of 12:1 to 14:1 for best-in-class institutions and above 30:1 for weaker ones; normalised intervention rate of 0.1%. The basis for the revised targets and guardrails in Section 9. Institution count and sample size are not disclosed.

- US Faster Payments Council, Operational Considerations for Instant Payments, October 2023 — both FedNow and RTP require a receiving participant to return an accept or reject decision within five seconds, covering validation, fraud screening, sanctions checks and account verification. Neither rail publishes a sub-budget for fraud scoring; the 300ms figure in this document is an internal allocation of roughly 6% of that window, not a rail requirement.

- Money-mule detection at OCBC Bank, arXiv 2607.17586, July 2026 — precision 0.909, recall 0.816, F1 0.860 on real bank data with labels drawn from police seizure orders, but on an evaluation set that is 77.2% positive. Included as the only peer-reviewable mule-detection result found with a disclosed method, and as a caution: its headline figures are not comparable to production prevalence.

- JPMorgan Chase, November 2025 — $12 billion in fraud and scam attempts reported as safeguarded over the prior year, across all channels rather than a single rail, with no methodology disclosed. Included to show the shape of US prevention claims, not as a comparator.

- US Senate Permanent Subcommittee on Investigations — P2P fraud and scam case data covering 192,878 cases totalling $213.8 million across four institutions, used only to derive an average transfer value for distribution calibration.

- Consumer Financial Protection Bureau — litigation filed against Early Warning Services and three owner institutions in December 2024 and dismissed with prejudice in March 2025; basis for the no-US-mandate position in Sections 2 and 8.

- UK Payment Systems Regulator — mandatory APP reimbursement from 7 October 2024 with liability split evenly between sending and receiving providers; independent review published July 2026 reporting annual losses down £73 million and reimbursement rising from 54% to 65%. Cited as evidence the mechanism works, not as a US forcing function.

- BioCatch Trust Network (Australia, November 2024; later Argentina) and Mastercard Consumer Fraud Risk on the Vocalink network, extended globally with Feedzai — prior art that solves detection and does not address interoperability or post-settlement recall.

- Federal Reserve FedNow Service and The Clearing House RTP network — neither publishes a fraud rate for its rail. FedNow’s published fraud material describes tooling only, with no performance data. The absence is cited in Section 2 as evidence for the measurement gap this document addresses, and is a finding rather than a source.

- PaySim and the IEEE-CIS fraud detection dataset — candidate public reference sets for distribution calibration of the synthetic testbed (FR-1).

Market and volume statistics above are published figures and are cited as such. Every business-case input in Section 11 that is not directly published is labeled as derived or as a placeholder. All performance figures produced by the v1.0 build are synthetic and are labeled as synthetic wherever they appear.